LAB 9 SYNTHETIC CASE

Project Nova - IT Access Request Portal

Business brief for a controlled requirements-discovery exercise.

| SPONSOR Maya Chen | TARGET 30 Nov 2026 | STATUS Discovery |
| --- | --- | --- |

SOURCE STATUS This brief defines the approved discovery purpose and initial MVP boundary. It does not approve detailed requirements, technical design or operational ownership.

# Business problem

Employee and contractor access requests currently arrive through email, Teams messages and local spreadsheets. Requesters cannot see progress, application owners receive incomplete information, and Service Desk analysts repeatedly clarify the same questions. Privileged-access requests are sometimes mixed with standard requests, which creates control and audit risk.

# Approved business objectives

Create one visible intake route for the five pilot applications.

Reduce avoidable clarification and manual status enquiries.

Apply the correct approval path for standard and privileged access.

Retain traceable evidence of the request, approvals, fulfilment and revocation.

Support onboarding requests before a worker starts, without bypassing security controls.

# Approved MVP boundary

| Included | Not included |
| --- | --- |
| Employees and contractors in the Danish pilot organisation | Customer identities and external customer access |
| FinanceHub, HR Core, ServiceNow, Power BI Workspace and GitHub Enterprise | Applications outside the five-system pilot |
| Request, approval, status, fulfilment evidence and revocation request | Automatic approval or automatic access provisioning |
| Suggested classification and clarification questions | AI-generated approval recommendations |
| English interface for the pilot | Danish localisation, which requires a later decision |

# Success measures requiring confirmation

Target time from complete request to first decision: not confirmed.

Target reduction in clarification messages: proposed 40%, not approved.

Target portal availability: proposed 99.5%, not approved.

Maximum request-form completion time: not defined.

Audit evidence retention: governed by the approved security policy.

# Decision authority

| Domain | Decision owner |
| --- | --- |
| MVP scope and funding | Maya Chen - Project Sponsor |
| Security control and privileged approval | Omar Rahman - Security Lead |
| Service Desk operating model | Anna Larsen - Service Desk Manager |
| Joiner data and start-date process | Eva Sorensen - HR Operations Lead |
| Application integration feasibility | Leo Martins - Integration Lead |
| Retention and audit interpretation | Nina Patel - Compliance Owner |

# Discovery deliverables

Source inventory and evidence map

Candidate requirements with citations

Conflict and open-question log

Requirements quality review

Human-approved changes to the controlled requirements register