LAB 9 CONTROLLED SOURCE

Project Nova - Approved Decision Log

Controlled decisions confirmed after the 26 August requirements workshop.

| OWNER Project Sponsor | VERSION 1.0 | STATUS Approved |
| --- | --- | --- |

AUTHORITY Only rows marked Approved are authoritative decisions. Pending rows remain open and must not be converted into requirements.

| ID | Status | Topic | Decision | Owner | Date | Condition |
| --- | --- | --- | --- | --- | --- | --- |
| DEC-001 | Approved | Privileged-session timeout | 15 minutes | Maya Chen | 27 Aug 2026 | Omar validates by 4 Sep |
| DEC-002 | Approved | Standard-session timeout | 30 minutes | Maya Chen | 27 Aug 2026 | User experience test required |
| DEC-003 | Approved | AI approval recommendations | Outside MVP | Maya Chen | 27 Aug 2026 | Retain in future backlog |
| DEC-004 | Approved | Access evidence retention | 7 years | Nina Patel | 27 Aug 2026 | Rejected requests still open |
| DEC-005 | Approved | Pilot applications | Five applications remain in discovery scope | Maya Chen | 27 Aug 2026 | No promise of identical integration |
| DEC-006 | Pending | Standard-request SLA | Not confirmed | Maya Chen | - | Define complete request and clock start |
| DEC-007 | Pending | Rejected-request retention | Not confirmed | Nina Patel | - | Legal interpretation required |
| DEC-008 | Pending | Danish localisation | Not confirmed | Maya Chen | - | Pilot feedback required |

# Register update instruction

APPROVED ONE-FIELD CHANGE For requirement NFR-003, change RetentionYears from 3 to 7. Preserve Statement, Source, Status, Owner, Priority, Acceptance Criteria and every other field.