LAB 9 TEAMS EVIDENCE

Project Nova - Meeting Chat and Post-Meeting Discussion

Synthetic chat evidence created during and after the requirements workshop.

| CHANNEL Meeting chat | PERIOD 26-27 Aug | STATUS Mixed authority |
| --- | --- | --- |

TRUST RULE The channel does not determine authority. Check the author, timestamp, wording, source and decision rights.

# Messages during the meeting

| Timestamp | Author | Message |
| --- | --- | --- |
| 26 Aug 09:15 | Omar Rahman | Security policy SEC-AC-004, section 6.2: privileged interactive sessions must lock after 15 minutes of inactivity. |
| 26 Aug 09:18 | Nina Patel | I will share the approved policy after the meeting. Please do not use the legacy three-year instruction. |
| 26 Aug 09:23 | Eva Sorensen | Adding AI-based approval recommendation to the parking lot. |
| 26 Aug 09:29 | Leo Martins | Correction to my spoken statement: ServiceNow and GitHub have supported interfaces. FinanceHub real-time integration is not confirmed. |
| 26 Aug 09:36 | Anna Larsen | Service Desk can own first-line completeness checks, but not security approval. |

# Post-meeting discussion

| Timestamp | Author | Message |
| --- | --- | --- |
| 26 Aug 15:10 | Nina Patel | Attached current approved policy SEC-AC-004 v4.2. It requires seven years for access-decision evidence. Rejected-request retention still needs Legal confirmation. |
| 26 Aug 16:02 | Omar Rahman | Security confirms 15 minutes for privileged sessions. Thirty minutes for standard sessions does not conflict with SEC-AC-004. |
| 27 Aug 08:40 | Maya Chen | Sponsor decision: MVP will use 15 minutes for privileged sessions and 30 minutes for standard sessions. Omar owns validation by 4 September. |
| 27 Aug 08:43 | Maya Chen | Sponsor decision: AI approval recommendations remain outside the MVP. The five pilot applications remain in scope for discovery; feasibility can differ by application. |
| 27 Aug 09:05 | Nina Patel | Confirmed: update the existing RetentionYears field from 3 to 7. Do not change the requirement wording, owner, status or acceptance criteria. Rejected requests remain an open question. |
| 27 Aug 09:18 | Anna Larsen | I still need the sponsor to decide whether the one-business-day target applies only to complete standard requests. |

# Authority map

| Author | Can confirm |
| --- | --- |
| Maya Chen | MVP scope and sponsor decisions |
| Omar Rahman | Security interpretation and security validation |
| Nina Patel | Approved retention policy interpretation |
| Anna Larsen | Service Desk operating practice, not security policy |
| Leo Martins | Technical feasibility assessment, not application-owner approval |
| Eva Sorensen | HR needs and data availability, not MVP scope |