LAB 9 TEAMS EVIDENCE

Project Nova - Requirements Workshop Transcript

Synthetic transcript from the 26 August 2026 requirements workshop.

| MEETING Requirements workshop | DURATION 42 min | STATUS Unapproved evidence |
| --- | --- | --- |

TRANSCRIPT LIMITATION A transcript records what was said. It does not prove that a statement was accurate, complete or approved. Speaker attribution may also be wrong.

| Time | Speaker | Transcript |
| --- | --- | --- |
| 09:03 | Maya Chen | Our objective is to confirm the MVP boundary and identify decisions still needed. We are not approving every detailed requirement today. |
| 09:07 | Anna Larsen | For standard access, a complete request should be decided within one business day. |
| 09:08 | Eva Sorensen | For joiners, one day may already be late. Access should be ready when the employee starts. |
| 09:10 | Maya Chen | Those may be different measures. Let us not call an SLA confirmed yet. |
| 09:14 | Anna Larsen | For session timeout, I think 30 minutes for everyone should be acceptable. |
| 09:15 | Omar Rahman | Not for privileged access. The security requirement is 15 minutes. |
| 09:16 | Maya Chen | We have a conflict. Please take that offline and bring back the policy and a recommendation. |
| 09:21 | Eva Sorensen | Could the system use AI to recommend whether access should be approved based on similar employees? |
| 09:22 | Maya Chen | Interesting future idea. We are not adding it to the MVP in this meeting. |
| 09:27 | Leo Martins | We can integrate all five applications. |
| 09:28 | Leo Martins | Let me correct that. We can connect to some of them. FinanceHub does not have an approved real-time API. |
| 09:33 | Nina Patel | The approved evidence-retention requirement is seven years. The current process document appears to be outdated. |
| 09:35 | Anna Larsen | I thought it was three years. We need the actual policy. |
| 09:39 | Maya Chen | Nina will provide the current policy. We will confirm the timeout and retention position in the post-meeting thread. |
| 09:42 | Maya Chen | Please do not mark the SLA, timeout or rejected-request retention as final yet. |

# Transcript quality notes

At 09:27, Leo corrected his own statement one minute later.

The meeting did not approve the SLA.

The meeting did not approve AI recommendations.

The final timeout and retention interpretation was deferred.

A transcript alone cannot prove who has authority to approve each item.