# Project Nova — Phase 2 Decision Paper

Example management output | Evidence current to 28 August 2026

RECOMMENDED DECISION

Approve a four-week, three-application pilot only if the committee accepts limited 38.3% workload coverage and approves the KPI definition, controls and exit criteria. Continue integration discovery for FinanceHub and Power BI in parallel.

# 1. Decision required

The Steering Committee must choose Option A, B or C and approve any conditions. This paper does not record an approved decision.

# 2. Evidence summary

| Finding | Evidence status | Implication |
| --- | --- | --- |
| ServiceNow, HR Core and GitHub Enterprise are technically ready. | Confirmed in rollout source pack | A controlled subset pilot can start. |
| Those applications represent 46 of 120 requests (38.3%). | Calculated from supplied dataset | The pilot will not represent most observed workload. |
| FinanceHub and Power BI represent 74 requests (61.7%). | Calculated from supplied dataset | High-volume scope remains outside the pilot. |
| Dataset contains duplicate, invalid, missing and conflicting-definition issues. | Confirmed by Analyst profiling | Formal SLA or ROI claims are premature. |
| One-business-day target. | Proposed / Not confirmed | Committee must approve, change or reject the target. |

# 3. Agent conclusions and reconciliation

Researcher concluded that Option A is technically feasible because three integration paths are ready. Analyst found that the same scope represents only 38.3% of observed request volume. These findings do not contradict one another: technical feasibility and business coverage are different decision dimensions. The recommendation therefore remains conditional.

# 4. Options

| Option | Benefit | Material risk | Current position |
| --- | --- | --- | --- |
| A — 3-app pilot | Starts controlled learning using ready integrations | Limited coverage and generalisability | Recommended with conditions |
| B — 5-app rollout | Covers full observed application scope | Depends on unresolved integrations and controls | Do not approve now |
| C — Discovery only | Resolves definitions and integrations before launch | Delays learning and value | Fallback if conditions are rejected |

# 5. Conditions for Option A

Approve one official completion definition and document the denominator.

Treat the one-business-day target as a pilot hypothesis until approved.

Retain human approval for privileged and admin access.

Provide a manual fallback and incident escalation route.

Time-box the pilot to four weeks and define exit criteria before launch.

Continue FinanceHub security review and Power BI consent/design work in parallel.

# 6. Decisions and owners

| Decision | Owner | Required before |
| --- | --- | --- |
| Select Option A, B or C | Steering Committee | Pilot start |
| Approve completion definition and pilot KPI | Steering Committee + Process Owner | Measurement baseline |
| Approve privileged/admin control boundary | Security Owner | Pilot start |
| Approve application-specific fallback | Service Operations | Pilot start |
| Confirm FinanceHub and Power BI remediation plan | Programme Lead | Next steering review |

# 7. Evidence limitations

Synthetic dataset; results demonstrate method, not a production business case.

Duplicate ID, negative duration, missing values and mixed completion definitions affect KPI reliability.

Request volume is not identical to business value or risk.

External research provides context but does not override approved internal constraints.

# 8. Source map

Project Nova Phase 2 Decision Brief v1.0.

Project Nova Three Rollout Options Source Pack v1.0.

Project Nova Access Request Dataset and KPI Rules.

Expected Analyst Findings workbook (trainer-verified calculation).

TRUST Agent Handoff reviewed before document creation.