## Slide 1
MICROSOFT COPILOT LABS
Project Nova
Phase 2 rollout decision
Controlled 3-app pilot • 5-app rollout • Remain in discovery
Steering Committee | 28 August 2026 | Synthetic workshop case
Notes: Open with the decision question. Clarify that the deck is an example output, not an approved decision.
[Sources]
- Project Nova Phase 2 Decision Brief v1.0
- Project Nova Three Rollout Options Source Pack v1.0

## Slide 2
DECISION REQUIRED
Choose scope, conditions and evidence threshold
WORKING RECOMMENDATION — NOT APPROVED
Approve a four-week, three-application pilot only if the committee accepts limited workload coverage and the named controls.
3 / 5
applications technically ready
ServiceNow • HR Core • GitHub Enterprise
Approve one completion definition and pilot KPI.
Retain human approval for privileged and admin access.
Continue FinanceHub and Power BI remediation in parallel.
Define four-week exit criteria before launch.
PROJECT NOVA | PHASE 2 DECISION
2
Notes: Do not call this an approval. Ask the committee to choose the option and conditions.
[Sources]
- Project Nova Phase 2 Decision Brief v1.0
- Project Nova Three Rollout Options Source Pack v1.0

## Slide 3
RESEARCHER VIEW
A controlled subset pilot is technically feasible
CONFIRMED INTERNAL EVIDENCE
ServiceNow has an approved REST API and sandbox service account.
HR Core has an approved batch API and test tenant.
GitHub Enterprise has an approved enterprise app and test organisation.
A time-boxed pilot can therefore begin with this scope.
RESEARCHER BOUNDARY
Researcher can compare evidence and recommend conditions. It cannot approve the rollout or convert a Proposed measure into an SLA.
UNRESOLVED FOR FIVE-APP ROLLOUT
FinanceHub: no approved real-time API; security review open.
Power BI: tenant-admin consent and workspace design unresolved.
PROJECT NOVA | PHASE 2 DECISION
3
Notes: Researcher is answering a technical feasibility question. Preserve the internal constraints even if external research describes broader product capability.
[Sources]
- Project Nova Three Rollout Options Source Pack v1.0
- Expected Researcher Report

## Slide 4
ANALYST VIEW
The ready subset covers 38.3% of observed request volume
120
synthetic requests
Five applications
46
ready-app requests
38.3% of total
74
not-ready app requests
61.7% of total
6
defined quality checks
Exclusions and definitions required
Technical readiness and workload coverage are different decision dimensions.
Chart: 
| ServiceNow | HR Core | GitHub Enterprise | FinanceHub | Power BI Workspace
Requests | 18 | 14 | 14 | 38 | 36
ANALYSIS LIMITATIONS
Duplicate, negative and missing values
Two completion definitions
One-day target is Proposed
PROJECT NOVA | PHASE 2 DECISION
4
Notes: State the denominator: 46 of 120. Volume is not the same as value or risk. The dataset is synthetic and contains deliberate defects.
[Sources]
- Project Nova Access Request Dataset
- Dataset Definitions and KPI Rules
- Expected Analyst Findings workbook

## Slide 5
OPTIONS
Compare all choices against the same conditions
A
3-app pilot
RECOMMENDED WITH CONDITIONS
Starts controlled learning
46 requests / 38.3% coverage
Four-week review
Manual fallback retained
Decision: accept limited coverage?
B
5-app rollout
NOT SUPPORTED NOW
Full application scope
FinanceHub API unresolved
Power BI consent/design unresolved
Depends on unsupported assumptions
Decision: wait for constraints?
C
Discovery only
FEASIBLE FALLBACK
Resolve definitions and integrations
No production pilot yet
Delays controlled learning
Requires a time-boxed exit decision
Decision: accept delay?
PROJECT NOVA | PHASE 2 DECISION
5
Notes: Compare options symmetrically. Do not hide the principal trade-off: start controlled learning with limited coverage, or delay until broader scope is ready.
[Sources]
- Project Nova Three Rollout Options Source Pack v1.0
- Project Nova Phase 2 Decision Brief v1.0
- Expected Researcher Report
- Expected Analyst Findings workbook

## Slide 6
DECISIONS REQUIRED
Approve the pilot only with explicit conditions
1
SCOPE
Select Option A, B or C
2
MEASURE
Approve completion definition and pilot KPI
3
CONTROL
Confirm human approval boundary for privileged/admin access
4
EXIT
Approve four-week exit criteria and evidence review
5
REMEDIATION
Confirm FinanceHub and Power BI plan and owner
No agent records approval. The named human decision owners confirm the final record.
PROJECT NOVA | PHASE 2 DECISION
Notes: Read the five decisions. Record only what the authorised committee approves. If any condition is unresolved, the correct status is Hold or Conditional—not Approved.
[Sources]
- Project Nova Example Decision Paper
- TRUST Agent Handoff Template
- Project Nova Phase 2 Decision Brief v1.0