# Project Nova — Phase 2 Decision Brief

Source document for Lab 10 | Version 1.0 | 28 August 2026

DECISION QUESTION

Should Project Nova begin as a controlled three-application pilot, expand to all five applications, or remain in discovery until integration risks are resolved?

# Business context

Project Nova is testing a more consistent way to handle access requests across five enterprise applications. Phase 1 confirmed demand and identified integration constraints. Phase 2 requires a scope decision, not a generic approval to “use AI.”

# Authoritative evidence supplied

| Evidence | Authority | What it establishes |
| --- | --- | --- |
| This decision brief | Approved lab baseline | Decision question, roles and known constraints |
| Three Rollout Options Source Pack | Approved scenario source | Option scope, conditions and unresolved claims |
| Access Request Dataset | Synthetic operational extract | 120 requests and application-level workload |
| KPI Rules | Approved workshop definitions | Allowed calculations and exclusions |
| Lab 9 TRUST framework | Approved workshop control | Required handoff checks |

# Known baseline

Three applications are technically ready for a controlled pilot: ServiceNow, HR Core and GitHub Enterprise.

FinanceHub has no approved real-time API; its security review remains open.

Power BI Workspace requires tenant-administrator consent and an approved workspace design.

The dataset contains 120 synthetic requests. The three ready applications account for 46 requests (38.3%).

The remaining two applications account for 74 requests (61.7%).

A one-business-day completion target is Proposed. It is not an approved SLA.

The dataset contains deliberate defects and two different meanings of completion.

# Decision roles

| Role | Authority |
| --- | --- |
| Researcher | Investigate and cite; cannot choose the final option |
| Analyst | Profile and calculate; cannot approve KPI definitions |
| Word / PowerPoint agent | Create editable deliverables from an approved handoff |
| Cowork | May prepare approved follow-up work; must stop at consequential approvals |
| Steering Committee | Approves scope, conditions, KPI definition and target |
| Programme Lead | Owns execution after approval |

# Required output

Cited Researcher report comparing all three options.

Analyst findings with exclusions, denominators and editable charts.

TRUST handoff signed by a human reviewer.

Two-to-three-page decision paper and six-slide steering presentation.

Explicit list of decisions, conditions, unresolved items and owners.

# Non-negotiable controls

Do not equate technical readiness with business coverage.

Do not present Proposed measures as Approved.

Do not silently resolve conflicting sources or definitions.

Do not pass raw agent output directly into another agent.

Do not execute consequential Cowork actions without human approval.

# Official product references

Microsoft 365 Copilot Frontier: https://support.microsoft.com/en-us/microsoft-365-copilot/what-is-frontier

Researcher: https://support.microsoft.com/en-us/microsoft-365-copilot/get-started-with-researcher-in-microsoft-365-copilot

Analyst: https://support.microsoft.com/en-us/microsoft-365-copilot/get-started-with-analyst-in-microsoft-365-copilot

Word, Excel and PowerPoint agents: https://learn.microsoft.com/en-us/microsoft-365/copilot/wordexcelppt-agents

Cowork: https://learn.microsoft.com/en-us/microsoft-365/copilot/cowork/

Researcher with Computer Use: https://support.microsoft.com/en-us/microsoft-365-copilot/get-started-using-researcher-with-computer-use-in-microsoft-365-copilot-frontier

Product availability can vary by licence, tenant configuration, administrator settings and Microsoft rollout schedule.