# Project Nova — Three Rollout Options

Approved synthetic source pack | Version 1.0

USE OF THIS PACK

Researcher must compare the options, preserve contradictions and cite this source. The pack does not select the final option.

# Option A — Controlled three-application pilot

| Dimension | Evidence |
| --- | --- |
| Scope | ServiceNow, HR Core and GitHub Enterprise |
| Evidence | All three have approved integration paths and test environments. Together they represent 46 of 120 requests (38.3%). |
| Risks | Limited workload coverage may overstate success; pilot results may not generalise to FinanceHub or Power BI. |
| Minimum conditions | Approve pilot success measures; retain manual fallback; review after four weeks. |
| Current evidence status | Feasible with conditions |

# Option B — Five-application rollout

| Dimension | Evidence |
| --- | --- |
| Scope | All five applications |
| Evidence | Would cover all observed request volume if every integration and control were ready. |
| Risks | FinanceHub API is not approved; Power BI consent and workspace design are unresolved. A broader launch would depend on unsupported assumptions. |
| Minimum conditions | Complete security review, consent, design and end-to-end testing before approval. |
| Current evidence status | Not currently supported |

# Option C — Remain in discovery

| Dimension | Evidence |
| --- | --- |
| Scope | No production pilot yet |
| Evidence | Allows data definitions, KPI baseline and high-volume integrations to be resolved before launch. |
| Risks | Delays learning from the three technically ready applications and may extend manual effort. |
| Minimum conditions | Time-box discovery; define decision date and evidence required to exit. |
| Current evidence status | Feasible but delays value |

# Cross-option evidence conflict

BOTH STATEMENTS CAN BE TRUE

“A three-application pilot is technically feasible” and “a three-application pilot covers only 38.3% of observed request volume.” Researcher and Analyst answer different questions. A human must decide whether limited coverage is acceptable.

# Claims that remain Not confirmed

A one-business-day service level will be achieved.

Pilot results will generalise to FinanceHub and Power BI.

All access types can be automated safely.

The dataset’s two completion definitions are equivalent.

The three-app pilot has the highest financial return.

# Source authority note

This pack is authoritative for the workshop scenario. External research may add context but must not override the named Project Nova constraints without a newer approved internal source.