Project Nova - Risk Register Extract

Approved risks relevant to the weekly decision page

| Document ID | PN-RR-008 |
| --- | --- |
| Version | 8.0 |
| Status | Approved |
| Approved by | Elena Rossi, Programme Director |
| Approved date | 2026-08-27 |

| ID | Risk | Rating | Owner | Due | Current response |
| --- | --- | --- | --- | --- | --- |
| R-014 | Security validation remains incomplete. Starting UAT before sign-off may expose privileged access paths. | High | Priya Nair | 2026-09-09 | Complete four remaining checks and record approval or rejection. |
| R-019 | FinanceHub API timeout may cause incomplete access-request processing. | Medium | Tomas Weber | 2026-09-07 | Test the workaround under expected peak volume and attach evidence. |
| R-022 | UAT communications may announce a date before entry conditions are confirmed. | Medium | Sarah Kim | 2026-09-10 | Prepare a conditional communication; release only after Programme Director approval. |

# Authority note

The register identifies approved risks and owners. It does not itself approve UAT, change the participant scope, or authorize external communication.