Project Nova - Decision Record D-031

Authoritative steering decision

| Decision ID | D-031 |
| --- | --- |
| Status | Approved |
| Decision owner | Project Nova Steering Committee |
| Decision date | 2026-08-21 |
| Recorded by | Elena Rossi |

# Decision

Approve preparation for a controlled UAT with a maximum of 40 internal users. UAT may begin only after all entry conditions below are confirmed in writing by the named owners.

| Entry condition | Owner | Required evidence |
| --- | --- | --- |
| Security validation completed or formally accepted | Priya Nair | Written Security Owner sign-off referencing the remaining checks. |
| FinanceHub timeout workaround proven under peak load | Tomas Weber | Test result and exception log. |
| Conditional user communication approved | Elena Rossi | Approved message confirming scope and actual start date. |

# Explicit exclusions

The decision does not approve a 60-user UAT.

The decision does not approve 2026-09-15 as the start date.

Informal agreement in a meeting or chat does not replace written sign-off.