Project Nova - Weekly Review Transcript

Discussion evidence; not an approved decision record

| Meeting ID | PN-WR-20260828 |
| --- | --- |
| Date | 2026-08-28 |
| Time | 09:00-09:38 CET |
| Transcript status | Automatically generated; participant review not completed |
| Chair | Elena Rossi |

# Transcript extract

| Speaker and time | Statement |
| --- | --- |
| 09:04 Elena Rossi | The status report is Amber. We should use 15 September as the working target, but only if the conditions in D-031 are cleared. |
| 09:08 Priya Nair | Seventy-six checks passed. Four are still open. I cannot give security sign-off today. |
| 09:13 Tomas Weber | I can complete the peak-load workaround test by 7 September and attach the evidence. |
| 09:18 Mark Feld | If the pilot works, I would prefer sixty users. That would give us better feedback. |
| 09:19 Elena Rossi | That would be a scope change. Please keep forty as the approved maximum until the Steering Committee decides otherwise. |
| 09:24 Nina Cole | Fifteen September sounds workable from operations if the open conditions are resolved. |
| 09:30 Tomas Weber | I can also own the daily UAT communication dashboard if needed. |
| 09:35 Elena Rossi | Let us confirm communication ownership after the meeting. No UAT announcement goes out today. |
| 09:38 Elena Rossi | To close: the date remains conditional, security is not signed off, Tomas owns the timeout test, and forty users remains the approved scope. |

# Control note

The transcript is evidence of what was said. It may contain recognition errors and does not convert proposals, preferences or conditional statements into approved decisions.