Project Nova - Post-meeting Teams Chat

Operational corrections and proposals posted after the weekly review

| Conversation | Project Nova Weekly Review chat |
| --- | --- |
| Date range | 2026-08-28 10:02-11:14 CET |
| Export status | Synthetic workshop extract |
| Authority | Mixed; assess each message separately |

| Time and author | Message |
| --- | --- |
| 10:02 Priya Nair | For clarity: security approval is not granted. I will post the final result by 9 September. |
| 10:17 Tomas Weber | Correction to the transcript: Sarah should own the daily UAT communication dashboard. I only own the timeout workaround test. |
| 10:24 Sarah Kim | Confirmed. I will prepare the conditional dashboard and communication draft by 10 September. It must not be published before Elena approves it. |
| 10:41 Mark Feld | I still think sixty users would produce stronger feedback. Please treat this as my recommendation for the next Steering Committee, not an approval. |
| 11:14 Elena Rossi | Confirmed: no change to D-031. Forty users remains the approved maximum and 15 September remains a planning target only. |

# Control note

Post-meeting chat may clarify ownership or record a correction, but its authority depends on the author and the type of claim. Verify material changes against the relevant owner and formal record.