Project Nova - Weekly Status Report

Approved replacement source for the one-change test

| Document ID | PN-SR-005 |
| --- | --- |
| Version | 5.0 |
| Status | Approved |
| Approved by | Elena Rossi, Programme Director |
| Approved date | 2026-09-02 |

# Executive position

Overall delivery status remains Amber. The programme remains within the approved budget, but UAT cannot begin until the named security and technical conditions in Decision D-031 are satisfied.

| Measure | Approved value | Interpretation |
| --- | --- | --- |
| Overall status | Amber | Unchanged. |
| Approved budget | EUR 260,000 | Unchanged. |
| Actual spend | EUR 182,000 | Unchanged. |
| Open defects | 7 total | One is High severity; six are Medium or Low. |
| Security test | 76 of 80 checks passed | Unchanged; sign-off not granted. |
| Target UAT date | 2026-09-15 | Planning target only; conditional and not yet approved. |
| Approved UAT scope | Maximum 40 users | Unchanged per D-031. |

# Controlled change

Only the High-severity defect count changed from 2 to 1. No budget, risk, decision, scope, owner, due date or UAT approval changed.